# NIDPay — Team Task Distribution

BoU@60 Hackathon | React · Spring Boot · PostgreSQL · MTN & Airtel APIs

## Project Stack

  - Frontend: React (TypeScript) + TailwindCSS — wallet, QR, merchant dashboard.

  - Backend: Spring Boot (Java 17) — REST APIs, JWT auth, transactional services.

  - Database: PostgreSQL 15 — ACID transactions, RLS, stored procedures, Flyway migrations.

  - Payments: MTN MoMo API (Collection & Disbursement) and Airtel Money Open API.

  - Infra: Docker, GitHub Actions CI/CD, deployed to a Ugandan-region VPS.

## Team Roles & Responsibilities (6 members)

| Member | Role | Responsibilities | Tech Focus |
| --- | --- | --- | --- |
| Steven Kiwanuka Kafeeero | Team Lead / Solutions Architect | Overall architecture, sprint planning, code reviews, security strategy (PIN hashing, RLS, audit), DevOps pipeline, BoU integration liaison… | Architecture, Security, DevOps |
| Kalema Ko | Backend Lead — Spring Boot Core | Core Spring Boot services: User, Wallet, Transaction, PIN. JPA entities, repositories, atomic debit/credit service, JWT auth. | Spring Boot, JPA, PostgreSQL |
| Kalemera Collins | Backend — Payments & API Integration | MTN MoMo (Collection & Disbursement) and Airtel Money API integration. Webhook handlers, signature verification, retry/idempotency, reconciliation. | Spring Boot, MTN/Airtel, Webhooks |
| Mugabi William | Backend — Database & Business Logic | PostgreSQL schema design, Flyway migrations, stored procedures, indexing, fraud-rule engine, transaction limits, KYC validation. | PostgreSQL, SQL, Business rules |
| Musigazi Clinton | Frontend Lead — React | React architecture: routing, state, wallet UI, QR scanner, merchant dashboard, transaction history, PIN entry UX, responsive design. | React, TailwindCSS, REST |
| Mawerere Jordan Mark | QA, Testing & Documentation | JUnit unit tests, integration tests, Postman/E2E flows for MTN & Airtel sandbox, load testing, user docs, demo script & pitch deck. | JUnit, Postman, JMeter |

## Module Ownership Map

  - Auth & Users  Kosea (backend) + Clinton (UI)

  - Wallet & Balances  Kosea + Mugabi (DB) + Clinton (UI)

  - PIN Authorization  Steven (security design) + Kosea (impl) + Clinton (entry UX)

  - MTN MoMo top-up & withdrawal  Collins

  - Airtel Money top-up & withdrawal  Collins

  - Merchant payments & QR  Kosea (API) + Clinton (scanner UI)

  - Fraud limits & rules  Mugabi

  - Admin / audit dashboard  Clinton + Mugabi (queries)

  - CI/CD, deployment, env secrets  Steven

  - Testing, docs, pitch  Jordan

## MTN & Airtel Integration — Split

### Collins (owner)

  - MTN MoMo: Sandbox API user/key provisioning, OAuth token caching, RequestToPay (collection), Transfer (disbursement), status polling.

  - Airtel Money: OAuth client_credentials flow, Collections (USSD push), Disbursements, transaction enquiry.

  - Webhook endpoints under /api/webhooks/{mtn,airtel} with signature verification and idempotency keys.

### Mugabi (support)

  - Reconciliation job (cron) that matches webhook events with the wallet ledger; flags mismatches.

### Steven (support)

  - Secret storage (MTN subscription keys, Airtel client_id/secret), rotation policy, sandboxproduction switch.

## Timeline (4 weeks)

| Phase | Focus | Deliverables | Owners |
| --- | --- | --- | --- |
| Week 1 | Setup & Design | Repo, CI/CD, DB schema, API contracts, UI wireframes | All |
| Week 2 | Core Build | Auth, Wallet, Transactions, React shell, MoMo sandbox connect | Backend + Frontend |
| Week 3 | Integration | MTN + Airtel live flows, QR payments, merchant dashboard | Collins, Clinton, Kosea |
| Week 4 | QA & Demo | Testing, fixes, documentation, pitch rehearsal | Jordan + All |

## Daily Working Rhythm

  - Daily 15-min standup (what I did / blockers / today).

  - Feature branches  PR  1 reviewer (Steven for backend, Clinton for frontend).

  - Shared Postman workspace for MTN/Airtel sandbox calls.

  - Weekly demo every Friday — Jordan runs the test checklist.

## Definition of Done (per feature)

  - Code merged to main behind a feature flag.

  - Unit tests + at least one integration test passing in CI.

  - API documented in the Postman collection.

  - UI screen reviewed on mobile + desktop.

  - Logged in the audit table where money moves.

— NIDPay Team · BoU@60 Hackathon —